Comprehensive Product Requirements Document (PRD) – AI Showcase Game: Hungry Dog

1. Vision & Goal

A simple, entertaining game that clearly demonstrates a learning AI agent adapting its strategy over time to stop the player-controlled dog from eating food items. It should show that the agent can handle modified rules (e.g., changed rewards) without hardcoded logic.

2. Stakeholders

- Product Owner: Faculty supervisor

- Development Team: Students

- Demo Hosts: Students at the AI Lab / Open Day

- Players: Visitors (children to seniors, IT laypersons)

3. Scope

- In Scope: single-player game, dog controlled by human, caretaker AI learns; 1–2 maps, points, score display, live rule toggles.

- Out of Scope: multiplayer, story campaign, complex 3D graphics.

4. Assumptions & Constraints

- Demo sessions last 2–5 minutes.

- Standard lab PCs (integrated GPU okay).

- Accessibility: simple controls, clear visuals. - No personal data collection.

5. High-Level Goals

- Make the AI learning behavior visible.

- Handle rule changes on the fly.

- Be understandable for laypersons.

- Provide fun and quick rounds (2–5 min).

- Run reliably for demos.

6. Functional Requirements

- F1: Player controls the dog (WASD/controller), can sprint with cooldown.

- F2: AI controls caretaker: collects items or blocks the dog.

- F3: Items have different rewards (normal +1, dangerous +3).

- F4: Collision/blocking between caretaker and dog.

- F5: Game ends after timer or items; show dog vs AI score.

- F6: Live toggles: spawn rate, item rewards, dog speed, AI reaction time.

- F7: Overlay: AI target, path, scores, timer.

- F8: Tutorial: ‘You are the dog. Eat food. AI will steal it.’

- F9: Reset button for demos.

7. AI / Learning Requirements

- AI1: Online learning for item prioritization & blocking (e.g., contextual multi-armed bandit or Q-learning).

- AI2: Adapt to reward changes without restart.

- AI3: Transparency: show AI target & priorities.

- AI4: Toggle between static baseline and learning AI.

- AI5: Safe behavior (reward clipping, bounded exploration).

8. Non-Functional Requirements

- NFR1: 60 FPS target, loading time <5s.

- NFR2: Stable demo run for 1 hour without crash. - NFR3: First-Time-To-Fun <30s.

- NFR4: Accessibility: color-safe, high contrast.

- NFR5: Windows build (optional WebGL).

- NFR6: Reset within 1s.

- NFR7: Clear separation: game logic, AI, UI.

- NFR8: Privacy: no personal data.

9. User Stories

- US1: As a player, I want to control the dog immediately (tutorial <10s).

- US2: As a player, I want to see the AI steal food items (2–3 per round).

- US3: As a demo host, I want to change rewards live and watch AI adapt. - US4: As a demo host, I want to compare static vs learning AI.

- US5: As a player, I want to see high scores at the end.

- US6: As a demo host, I need a reset button.

- US7: As a player, I want different maps.

- US8: As a player, I want sound feedback.

10. Game Mechanics

- Dog moves freely with sprint ability.

- AI caretaker chooses target items based on value, distance, and dog movement.

- Blocking via collision or strategic positioning.

- Scoring: dog +1/+3 per item eaten; AI +1/+3 per item secured.

- Difficulty scaling by spawn rate and AI reaction time.

11. AI Techniques

- Contextual multi-armed bandit: features = distance dog/AI → item, item value, time pressure.

- Light RL (tabular Q-learning): states = dog sector, item types, block spots.

- Pathfinding: A* grid, with online update only for target choice.

12. Telemetry & KPIs

Metrics: % items secured before dog, AI reaction time, block success rate, reward toggle effect. Success: ≥70% of rounds show visible AI adaptation; <1% crash rate on demo days.

13. Acceptance Criteria

- AK1: Learning AI secures ≥15% more items vs static within 3-min round.

- AK2: After reward change, AI adapts within ≤5 items.

- AK3: Overlay updates AI target/path in <1s.

- AK4: 60 FPS on lab PCs; reset <1s.

- AK5: 80% first-time players understand roles <30s.

14. Risks & Mitigations

- R1: AI learning invisible → Add overlay & static-vs-learning mode.

- R2: Online learning unstable → Reward clipping & fallback policy.

- R3: Performance drops → Profiling & limit item count.

15. Architecture

Layers: Rendering/Engine – Game Logic – AI Module – UI – Telemetry. 
Rules in JSON/YAML.
Debug panel with FPS, exploration rate.
Local state save optional.

16. Release Plan

- W1–2: Prototype core loop & static AI.

- W3–5: Learning AI & telemetry.

- W6–7: Live toggles & difficulty.

- W8–9: UX polish & reset feature.

- W10–11: Stabilization & usability tests.

- W12: Demo build & documentation.

17. Definition of Done

- All must-have stories completed

- AK1–AK5 passed

- stable 30-min demo run

- readme with controls & AI explanation

- telemetry export works

18. Glossary

- Online Learning: adapting during gameplay.

- Bandit/RL: simple decision-learning methods. - Exploration ε: randomness to try new actions.